Meeting Minutes – TalentSync AI

Date: [06/01/2026]
Time: [1:10PM-2:30PM]
Duration: 1 Hour 20 Minutes
Location: Zoom

### Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

Samuel Chonay

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued refining the system architecture diagram and documenting systems components.

  - Researched AWS services that may be used for deployment and hosting.

  - Began outlining deployment requirements and administration documentation.

- What is planned to be done until the next scrum meeting?

  - Continue refining architecture and deployment diagrams.

  - Continue documenting infrastructure and hosting requirements.

  - Begin drafting deployment and administration procedures.

- What are the hurdles?

  - Selecting the most appropriate AWS services for the project scope.

  - Limited experience documenting enterprise deployment processes.

Neilia Dillon

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Refined recruiter dashboard wireframes and page layouts in Figma.

  - Added additional details to candidate management and resume upload screens.

  - Continued organizing user navigation between major application pages.

- What is planned to be done until the next scrum meeting?

  - Continue refining wireframes and user workflows.

  - Continue developing layouts for recruiter and administrator views.

  - Begin documenting UI requirements

- What are the hurdles?

  - Finalizing layouts before backend requirements are fully defined.

  - Limited experience creating larger multi-page UI workflows.

Junnory Fil

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued researching OpenAI integration for resume summaries and skill extraction.

  - Refined the resume upload and candidate management workflow.

  - Began documenting API requirements for future backend development.

  - Reviewed examples of recruitment management systems.

- What is planned to be done until the next scrum meeting?

  - Continue refining backend workflow documentation.

  - Continue researching API integration requirements.

  - Begin documenting candidate management processes.

- What are the hurdles?

  - Determining which AI-assisted features are realistic within project scope.

  - Limited experience designing API architectures.

Josue Guerra

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued refining ER diagrams and database relationships.

  - Added additional attributes to candidate, resume, and job entities.

  - Began documenting database structure and table purposes.

  - Reviewed database requirements for authentication and candidate management.

- What is planned to be done until the next scrum meeting?

  - Continue refining database schema documentation.

  - Continue developing table relationships and constraints.

  - Begin documenting backup and recovery considerations.

- What are the hurdles?

  - Ensuring the database design supports future application requirements.

  - Limited experience designing larger database systems.

Devin Blake

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued refining RBAC permissions for recruiter and administrator roles.

  - Expanded authentication and security requirements documentation.

  - Began organizing security policy documentation.

  - Continued outlining QA testing requirements.

- What is planned to be done until the next scrum meeting?

  - Continue refining security documentation.

  - Continue developing authentication and access control requirements.

  - Begin documenting QA testing procedures.

- What are the hurdles?

  - Security requirements may change as system architecture evolves.

  - Limited experience creating comprehensive QA documentation.