SCRUM Meeting Minutes – TalentSync AI

Date: [05/18/2026]
Time: [4:30PM-5:40PM]
Duration: 1 Hour 10 Minutes
Location: Zoom

### Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

### Topics Discussed

- Reviewed TalentSync AI project scope and objectives.

- Finalized team roles and responsibilities.

- Discussed Sprint 1 goals and deliverables.

- Identified initial product backlog items.

- Confirmed project technology stack (Figma, GitHub, React, Flask, PostgreSQL, OpenAI API, Docker, AWS/Render).

- Assigned Week 1 responsibilities to each member.

### Decisions Made

- Selected TalentSync AI as the project topic.

- Chose AWS/Render for deployment.

- Agreed to use GitHub for collaboration and version control.

- Established Scrum roles and task ownership.

- Agreed on meeting times

After discussion, the velocity of the team was estimated to be 20 story points for Sprint 1 based on the expected workload of approximately 5 hours per team member per week, team size, and the initial planning and design activities scheduled for the sprint.

Samuel Chonay - Scrum/Infrastructure
 User Story US-01: Configure Project Repository & Development Environment
 User Story US-02: Create System Architecture and Deployment Diagrams
 User Story US-03: Define Deployment Strategy and Integration Workflow

Neilia Dillon – Frontend / UI-UX Lead
 User Story US-04: Design Login Page and Recruiter Dashboard Wireframes
 User Story US-05: Create Candidate Profile and Resume Upload Interfaces
 User Story US-06: Develop User Navigation and UI Workflow Designs

Junnory Fil – Backend / AI Integration Lead
 User Story US-07: Research AI Resume Screening and Candidate Scoring Methods
 User Story US-08: Design Backend API Structure and Resume Processing Workflow
 User Story US-09: Define Interview Analytics Process Flow

Josue Guerra – Database Administrator (DBA)
 User Story US-10: Create Database Schema and ER Diagram
 User Story US-11: Design Candidate, Resume, Job, and Interview Tables
 User Story US-12: Define Backup and Data Recovery Strategy

Devin Blake – Security / QA Lead
 User Story US-13: Define User Roles and RBAC Permissions
 User Story US-14: Develop Authentication and Security Requirements
 User Story US-15: Create Initial QA and Testing Strategy

Samuel Chonay

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning and project discussions for TalentSync AI.

  - Helped define project scope, goals, and system requirements.

  - Assisted with identifying initial product backlog items and estimating user stories.

  - Defined team roles and responsibilities for Sprint 1.

- What is planned to be done until the next scrum meeting?

  - Prepare deployment strategy and integration documentation.

  - Prepare deployment strategy and integration documentation.

- What are the hurdles?

  - Finalizing deployment approach and integration workflow.

  - Coordinating tasks across multiple project components.

Neilia Dillon

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning and UI discussions.

  - Began planning interface layouts and navigation structure.

  - Discussed wireframe and mockup requirements.

- What is planned to be done until the next scrum meeting?

  - Create Figma wireframes for login page, recruiter dashboard, candidate profile, and resume upload pages.

  - Develop UI workflow designs

- What are the hurdles?

  - Finalizing user experience flow and screen layouts.

  - Ensuring UI aligns with backend functionality.

Junnory Fil

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in project planning discussions.

  - Researched AI integration concepts and recruitment workflows.

  - Began identifying resume screening and candidate scoring requirements

- What is planned to be done until the next scrum meeting?

  - Research OpenAI integration options.

  - Design API architecture and resume processing workflow.

  - Define candidate scoring logic.

- What are the hurdles?

  - Limited experience with AI integration and resume parsing technologies.

  - Need to determine the best approach for candidate analysis.

Josue Guerra

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning and database discussions.

  - Began planning database structure and storage requirements.

  - Discussed candidate and interview data organization.

- What is planned to be done until the next scrum meeting?

  - Create ER diagrams.

  - Design database schema and relationships.

- What are the hurdles?

  - Finalizing table relationships and normalization strategy.

  - Aligning database design with future AI and analytics requirements.

Devin Blake

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Participated in Sprint Planning and security discussions.

  - Helped identify authentication and access control requirements.

  - Began defining user roles and permissions.

- What is planned to be done until the next scrum meeting?

  - Define RBAC roles and authentication workflow.

  - Draft security policies and testing strategy.

  - Prepare QA documentation.

- What are the hurdles?

  - Defining security requirements early while system architecture is still being finalized.

  - Planning testing procedures before implementation begins.