Meeting Minutes – TalentSync AI

Date: [05/19/2026]
Time: [12:30PM-12:50PM]
Duration: 20 Minutes
Location: Zoom

### Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

Samuel Chonay

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Organized project documentation and reviewed Sprint 1 tasks and responsibilities.

  - Began outlining the initial system architecture and deployment approach for TalentSync AI.

  - Reviewed project tools and collaboration workflow including GitHub and documentation structure.

  - Continued planning integration requirements between project components.

- What is planned to be done until the next scrum meeting?

  - Continue working on system architecture and deployment planning.

  - Continue organizing project documentation and integration requirements.

  - Continue preparing deployment strategy documentation.

- What are the hurdles?

  - Finalizing deployment approach and integration workflow.

  - Coordinating tasks across multiple project components.

Neilia Dillon

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began sketching ideas for recruiter dashboard layouts and user navigation flow.

  - Researched interface examples for recruitment platforms to gather design ideas.

  - Started identifying pages and components needed for the application UI.

  - Reviewed Figma tools and planning process for wireframe development.

- What is planned to be done until the next scrum meeting?

  - Continue working on UI wireframes and dashboard layouts in Figma.

  - Continue refining user navigation and interface workflow designs.

  - Continue researching interface examples and design ideas.

- What are the hurdles?

  - Finalizing user experience flow and screen layouts.

  - Ensuring UI aligns with backend functionality.

Junnory Fil

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued researching AI resume screening concepts and recruitment workflows.

  - Looked into possible OpenAI use cases for resume analysis and candidate scoring.

  - Began outlining the backend process flow for resume upload and evaluation.

  - Reviewed potential technologies for resume parsing.

- What is planned to be done until the next scrum meeting?

  - Continue researching AI integration and resume analysis methods.

  - Continue working on backend workflow planning and API design concepts.

  - Continue exploring candidate scoring approaches.

- What are the hurdles?

  - Limited experience with AI integration and resume parsing technologies.

  - Need to determine the best approach for candidate analysis.

Josue Guerra

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued planning database requirements and identifying system entities.

  - Began drafting relationships between users, candidates, resumes, and interview records.

  - Researched database structure examples for recruitment systems.

  - Started planning initial ER diagram components..

- What is planned to be done until the next scrum meeting?

  - Continue working on database planning and ER diagram development.

  - Continue refining table relationships and database structure.

  - Continue researching recruitment system database designs.

- What are the hurdles?

  - Finalizing table relationships and normalization strategy.

  - Aligning database design with future AI and analytics requirements.

Devin Blake

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued reviewing authentication and access control requirements.

  - Began outlining user roles and permission levels for the platform.

  - Researched RBAC concepts and security practices for web applications.

  - Started organizing notes for security and QA documentation.

- What is planned to be done until the next scrum meeting?

  - Continue working on RBAC roles and authentication planning.

  - Continue developing security documentation and requirements.

  - Continue planning QA and testing procedures.

- What are the hurdles?

  - Defining security requirements early while system architecture is still being finalized.

  - Planning testing procedures before implementation begins.