# Meeting Minutes – TalentSync AI

Date: 07/13/2026

Time: 7:00 PM – 7:30 PM

Duration: 30 Minutes

Location: Zoom

## Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

## Samuel Chonay

How many hours did I work since the last meeting?
○ 1

### What was done since the last scrum meeting?

- Reviewed Sprint 5 goals and updated project documentation.

- Organized deployment and administration documents.

- Reviewed GitHub repository structure and project files.

### What is planned to be done until the next scrum meeting?

- Continue finalizing deployment documentation.

- Review project documentation for completeness.

- Organize remaining project deliverables.

### What are the hurdles?

- Ensuring all documentation is complete and consistent.

- Coordinating final documentation updates with the team.

## Neilia Dillon

How many hours did I work since the last meeting?
○ 1

### What was done since the last scrum meeting?

- Reviewed and refined existing Figma wireframes.

- Organized UI assets and project design files.

- Continued reviewing user workflow documentation.

### What is planned to be done until the next scrum meeting?

- Continue refining wireframes.

- Review interface consistency.

- Organize final UI documentation.

### What are the hurdles?

- Maintaining consistency across all application screens.

- Finalizing documentation before project completion.

## Junnorry Fil

How many hours did I work since the last meeting?
○ 1

### What was done since the last scrum meeting?

- Reviewed backend workflow documentation.

- Organized API planning notes.

- Continued documenting backend project structure.

### What is planned to be done until the next scrum meeting?

- Continue refining backend documentation.

- Review API endpoint documentation.

- Organize backend project files.

### What are the hurdles?

- Ensuring backend documentation aligns with project requirements.

- Continuing to learn Flask project organization.

## Josue Guerra

How many hours did I work since the last meeting?
○ 1

### What was done since the last scrum meeting?

- Reviewed database schema documentation.

- Updated ER diagram notes.

- Organized database documentation.

### What is planned to be done until the next scrum meeting?

- Continue refining database documentation.

- Review schema relationships.

- Organize SQL planning documents.

### What are the hurdles?

- Final verification of database documentation.

- Maintaining consistency between database documentation and system design.

## Devin Blake

How many hours did I work since the last meeting?
○ 1

### What was done since the last scrum meeting?

- Reviewed authentication and RBAC documentation.

- Organized QA planning notes.

- Continued reviewing security documentation.

### What is planned to be done until the next scrum meeting?

- Continue refining authentication documentation.

- Review QA documentation.

- Organize final security documents.

### What are the hurdles?

- Verifying all security documentation is complete.

- Ensuring QA documentation covers all planned functionality.