# Backlog Grooming / Refinement Meeting – TalentSync AI
Date: [05/26/2026]
Time: [7:15PM-8:45PM]
Duration: 1 Hour 30 Minutes
Location: Zoom
Meeting Purpose: Refine backlog items, clarify requirements, reprioritize tasks, and review Week 2 progress for remaining sprint work.

Members’ Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

| ID | Backlog Item | Week 2 Progress | Priority | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| US-01 | Configure Repository & Project Structure | GitHub repository and project folders created; collaboration workflow being organized. | High | In Progress | Samuel |
| US-02 | System Architecture Diagram | Initial architecture draft completed showing frontend, backend, database, and AI integration components. | High | In Progress | Samuel |
| US-03 | Deployment Planning | Research started on Docker deployment and Render/AWS hosting options. | Medium | In Progress | Samuel |
| US-04 | Login & Dashboard Wireframes | Basic Figma wireframes for login page and recruiter dashboard drafted. | High | In Progress | Neilia |
| US-05 | Candidate Interface Design | Navigation flow and page layout planning started for candidate management screens. | Medium | In Progress | Neilia |
| US-07 | Resume Workflow Planning | Resume upload and candidate evaluation workflow outlined. | High | In Progress | Junnory |
| US-08 | OpenAI Integration Research | Research conducted on OpenAI API usage for resume summaries and candidate assistance. | High | In Progress | Junnory |
| US-10 | ER Diagram | Initial database entities and relationships identified and drafted. | High | In Progress | Josue |
| US-11 | Database Schema | Core tables for users, resumes, candidates, and interviews planned. | High | In Progress | Josue |
| US-13 | Authentication Planning | Authentication requirements and user role structure drafted. | High | In Progress | Devin |
| US-14 | RBAC Planning | Admin and recruiter permissions outlined for system access control. | High | In Progress | Devin |
| US-15 | QA & Security Documentation | Initial QA planning and security documentation templates started. | Medium | In Progress | Devin |

## Week 2 Refinement Notes

- Team agreed to focus on planning, architecture, and partial implementation during Capstone 1.
- OpenAI API will be integrated as an AI-assisted service rather than building custom AI algorithms.
- Priority was placed on secure authentication, deployment planning, and system documentation.
- Team will continue refining diagrams, workflows, and backend integration planning during the remainder of the sprint.