# Sprint 1 Review

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 1

Sprint Duration: Week 1 – Week 2

Review Date: June 1, 2026

Facilitator: Samuel Chonay (Scrum Master)

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal

The objective of Sprint 1 was to establish a strong project foundation by selecting the project idea, defining team roles and responsibilities, organizing the GitHub repository, identifying project stakeholders, and creating an initial product backlog. The team also began researching technologies and discussing the overall architecture that would support the project throughout the semester.

# Completed Sprint Backlog Items

| Backlog Item | Status |
| --- | --- |
| Project idea selected | Completed |
| Team roles assigned | Completed |
| Scrum roles established | Completed |
| GitHub repository created | Completed |
| Initial product backlog created | Completed |
| Initial user stories drafted | Completed |
| Technology stack selected | Completed |
| Initial architecture discussion | Completed |
| Sprint planning meeting completed | Completed |
| Daily Scrum meetings conducted | Completed |

# Work Completed

During Sprint 1, the team focused primarily on project planning and organization. After evaluating several possible project ideas, the team agreed to develop TalentSync AI, a secure recruitment management platform that uses artificial intelligence to assist recruiters with resume screening and applicant management.

Samuel organized the project repository, established documentation standards, assigned responsibilities, and coordinated Scrum ceremonies. Initial repository folders were created to support future documentation, backend development, frontend development, database planning, deployment planning, and Scrum artifacts.

Neilia researched recruiter workflows and began identifying user interface requirements. Initial dashboard concepts and user navigation ideas were discussed to better understand the overall user experience.

Junnorry researched possible backend technologies and investigated how AI services could later integrate with the application. Initial discussions focused on using Python Flask together with the OpenAI API.

Josue researched relational database design principles and identified the primary entities that would later become part of the PostgreSQL database.

Devin researched authentication methods, role-based access control, and general web application security practices that would influence future design decisions.

# Deliverables Completed

- Project concept finalized

- Team responsibilities assigned

- Initial product backlog completed

- Initial user stories created

- GitHub repository established

- Technology stack selected

- Sprint documentation created

- Scrum ceremonies completed

# Sprint Demonstration

Although no production software was developed during Sprint 1, the team demonstrated significant planning progress by presenting the overall project concept, initial documentation, technology selection, Scrum organization, and repository structure. These foundational activities established a roadmap for future sprints.

# Stakeholder Feedback

Team members agreed that additional detail would be required for the product backlog and user stories before implementation could begin. The team also recognized the importance of creating architecture diagrams early in the project to better visualize system interactions.

# What Went Well

- Team communication remained consistent throughout the sprint.

- Project responsibilities were distributed fairly among all members.

- Scrum ceremonies were completed on schedule.

- The project scope was clearly defined.

- Technology choices aligned with the team's technical experience.

# Challenges Encountered

- Defining a realistic project scope required several discussions.

- Team members needed additional research before selecting the final technology stack.

- Some user stories required refinement to better reflect business requirements.

# Goals for Sprint 2

During Sprint 2 the team plans to:

- Expand the product backlog.

- Finalize system requirements.

- Develop architecture diagrams.

- Design the database schema.

- Create UI wireframes.

- Continue Scrum documentation.

# Sprint Summary

Sprint 1 successfully established the organizational and planning foundation for TalentSync AI. The team completed all planned planning activities and created a clear roadmap for future development. While implementation had not yet begun, the team demonstrated strong collaboration and completed all Scrum ceremonies as scheduled.

# Sprint 1 Retrospective

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 1

Retrospective Date: June 1, 2026

Facilitator: Samuel Chonay

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal Review

The primary goal of Sprint 1 was to organize the team, establish project direction, assign responsibilities, and prepare the documentation necessary for future development. The team successfully completed these objectives and established a strong project foundation.

Overall, Sprint 1 achieved its planned goals and provided a clear understanding of the work required during subsequent sprints.

# What Went Well

Several aspects of Sprint 1 contributed to a successful start of the project.

- Team members participated in all scheduled Scrum ceremonies.

- Communication remained active throughout planning discussions.

- Project roles were clearly assigned.

- The project scope became well defined.

- The GitHub repository and documentation structure were successfully established.

- Initial user stories and backlog items were created.

The team demonstrated good collaboration and maintained a positive working environment while organizing the project.

# What Could Be Improved

Although Sprint 1 was successful, several areas could be improved.

Some planning meetings lasted longer than expected because multiple project ideas were considered before selecting the final concept.

The initial product backlog could have been more detailed, reducing the amount of refinement required in future sprints.

The team also recognized that documenting technical decisions earlier would simplify future architecture planning.

# Challenges Encountered

The largest challenge during Sprint 1 involved narrowing the project scope into something realistic for Capstone I while still providing a meaningful foundation for Capstone II.

Another challenge involved selecting technologies that balanced ease of implementation with future scalability.

Because no implementation had yet begun, estimating future workload and story points was more difficult than anticipated.

# Lessons Learned

Sprint 1 reinforced the importance of thorough planning before beginning technical implementation.

The team learned that spending additional time establishing project organization early in the semester helps reduce confusion during later sprints.

The team also recognized the importance of maintaining consistent Scrum documentation after each meeting rather than attempting to recreate information later.

# Action Items for Sprint 2

The following improvements will be carried into Sprint 2:

- Expand user stories into detailed functional requirements.

- Complete system architecture diagrams.

- Develop the database design.

- Begin UI wireframes.

- Improve backlog prioritization.

- Continue maintaining Scrum documentation immediately after each meeting.

# Story Points Completed

| Team Member | Story Points |
| --- | --- |
| Samuel Chonay | 8 |
| Neilia Dillon | 6 |
| Junnorry Fil | 6 |
| Josue Guerra | 6 |
| Devin Blake | 6 |

Total Story Points Completed: 32

# Overall Team Reflection

Sprint 1 established a strong foundation for the remainder of the project. Although the work centered primarily on planning, documentation, and organization rather than software implementation, the team successfully completed every planned objective. Team members communicated effectively, fulfilled their assigned responsibilities, and maintained consistent participation throughout all Scrum ceremonies.

The knowledge gained during Sprint 1 provides a clear roadmap for future development. Moving into Sprint 2, the team is well prepared to transition from project planning into detailed system design, architecture documentation, and technical planning while continuing to follow Agile and Scrum best practices.