Sprint Planning Meeting Minutes – Sprint 2

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Date: [06/01/2026]

Time: [1:10PM-2:30PM]

Duration: 1 Hour 20 Mins

Location: Zoom

Members Present
• Samuel Chonay
• Devin Blake
• Junnorry Fil
• Josue Guerra
• Neilia Dillon

Sprint Goal

Complete the core system design for TalentSync AI by finalizing architecture, database, security, deployment, and user interface documentation while beginning development of the project's foundational components including authentication, database configuration, and application structure.

Project Overview

TalentSync AI is a secure recruitment management platform designed to help organizations manage applicants, resumes, and hiring workflows through centralized administration, role-based access control, cloud deployment, database management, and AI-assisted resume summaries. The project focuses on IT systems integration, security, deployment, administration, and documentation.

Backlog Review and Refinement

The team reviewed the Sprint 1 backlog and reprioritized tasks based on project requirements and instructor feedback.

High Priority Backlog Items

PB-01 – Finalize Functional Requirements

PB-02 – Complete System Architecture Diagram

PB-03 – Complete Deployment Diagram

PB-04 – Finalize ER Diagram

PB-05 – Complete Database Schema Documentation

PB-06 – Finalize Authentication Requirements

PB-07 – Complete RBAC Matrix

PB-08 – Finalize UI Wireframes

Medium Priority Backlog Items

PB-09 – Create Flask Project Structure

PB-10 – Configure PostgreSQL Database

PB-11 – Create Authentication Module Structure

PB-12 – Document OpenAI Integration Workflow

PB-13 – Create Backup and Recovery Plan

PB-14 – Create Deployment Documentation

PB-15 – Create QA/Test Plan

Low Priority Backlog Items

PB-16 – Build Basic Login Page

PB-17 – Create Basic Dashboard Layout

PB-18 – Create Initial API Endpoints

Responsibilities

Samuel Chonay – Scrum Master / Infrastructure / Documentation

• Finalize system architecture diagram
• Create deployment diagram
• Document AWS hosting strategy
• Create deployment guide
• Maintain sprint tracking and documentation
• Coordinate integration planning

Neilia Dillon – Frontend / UI-UX

• Finalize Figma wireframes
• Complete recruiter dashboard designs
• Complete candidate management page designs
• Document UI workflows
• Prepare React component structure

Junnorry Fil – Backend / AI Integration

• Design Flask API structure
• Document backend workflows
• Research OpenAI integration
• Define resume management process
• Create service flow diagrams

Josue Guerra – Database Administration

• Finalize ER diagram
• Complete database schema documentation
• Define table relationships
• Create backup and recovery plan
• Configure PostgreSQL structure

Devin Blake – Security / QA

• Finalize RBAC permissions
• Complete authentication requirements
• Create password policies
• Develop QA testing plan
• Document security requirements

Expected Sprint 2 Deliverables

Documentation
• Requirements Document
• Product Backlog
• Security Plan
• Deployment Guide
• Administration Guide

Architecture
• System Architecture Diagram
• Deployment Diagram
• ER Diagram

Security
• RBAC Matrix
• Authentication Requirements
• Password Policy

Database
• PostgreSQL Schema
• Backup and Recovery Plan

User Interface
• Complete Figma Wireframes
• User Workflow Documentation

Implementation (If Time Permits)
• Flask project structure
• Basic login page
• PostgreSQL connection
• Initial API structure

Estimated Sprint Velocity

After discussion, the team estimated a sprint velocity of 20 story points based on team capacity, project scope, and remaining planning and implementation activities.

Risks and Challenges

• Limited experience with AWS deployment and infrastructure planning.
• Learning curve associated with Docker and cloud services.
• Evolving project requirements may impact architecture decisions.
• Coordinating integration between frontend, backend, database, and security components.

Action Items Before Next Meeting

Samuel
• Complete architecture and deployment diagrams.

Neilia
• Finalize UI wireframes and workflows.

Junnorry
• Complete backend workflow documentation and API planning.

Josue
• Finalize ER diagram and database schema.

Devin
• Complete RBAC matrix, authentication requirements, and QA planning.

Meeting Adjourned: [Insert Time]