# Sprint 3 Review

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 3

Sprint Duration: Week 5 – Week 6

Review Date: June 29, 2026

Facilitator: Samuel Chonay (Scrum Master)

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal

The objective of Sprint 3 was to build upon the technical planning completed during Sprint 2 by preparing the project for implementation. The team focused on infrastructure planning, deployment documentation, backend workflow design, API planning, database refinement, security documentation, and organizing project resources within the GitHub repository.

# Completed Sprint Backlog Items

| Backlog Item | Status |
| --- | --- |
| Deployment documentation expanded | Completed |
| Administration guide updated | Completed |
| Backend workflow documentation | Completed |
| API endpoint planning | Completed |
| Database schema refinement | Completed |
| Backup and recovery planning | Completed |
| Authentication workflow documentation | Completed |
| QA planning documentation | Completed |
| UI workflow documentation updated | Completed |
| GitHub repository organization | Completed |

# Work Completed

Sprint 3 focused on strengthening the project's technical foundation while preparing the team for future implementation.

Samuel coordinated Scrum activities, expanded the deployment and infrastructure documentation, reviewed repository organization, and completed additional administration documentation. Infrastructure planning now included deployment workflow, repository organization, and environment preparation.

Neilia refined the existing Figma wireframes, updated recruiter dashboard layouts, improved candidate workflow documentation, and organized frontend design assets for future React development.

Junnorry documented backend workflows, expanded Flask API planning, refined OpenAI integration documentation, and organized backend project structure to support future implementation.

Josue reviewed and refined the PostgreSQL database schema, updated the ER diagram, documented backup and recovery procedures, and continued improving database configuration planning.

Devin expanded the authentication workflow, finalized the RBAC documentation, enhanced password policy documentation, and continued developing the project's QA testing plan and overall security documentation.

# Deliverables Completed

## Documentation

- Deployment Documentation

- Administration Guide

- API Workflow Documentation

- Backend Planning Documentation

- Security Documentation

- QA Testing Documentation

## Infrastructure

- Repository Organization

- Environment Configuration Planning

- Deployment Workflow

## Database

- Updated PostgreSQL Schema

- Refined ER Diagram

- Backup and Recovery Procedures

## User Interface

- Updated Figma Wireframes

- UI Workflow Documentation

- Dashboard Navigation Improvements

# Sprint Demonstration

The team demonstrated significant progress by presenting updated deployment documentation, infrastructure planning, backend workflow documentation, refined database design, authentication workflows, QA planning, and improved UI documentation.

Although software implementation remained limited, the project demonstrated a comprehensive technical design that provides a strong roadmap for future development.

# Stakeholder Feedback

Stakeholders were satisfied with the project's continued progress and noted that documentation had become increasingly organized and professional.

Recommendations included beginning foundational implementation where appropriate while continuing to maintain documentation consistency across all project components.

The team also agreed to begin preparing Docker configuration and backend project structure during the following sprint.

# What Went Well

- Deployment planning became much more detailed.

- Backend workflow documentation reached a mature stage.

- Database planning continued improving.

- Security documentation expanded significantly.

- UI documentation became more polished.

- GitHub repository organization improved.

- Team communication remained consistent throughout the sprint.

# Challenges Encountered

- Coordinating documentation updates across multiple technical areas required additional review.

- Docker and deployment concepts required continued research.

- Maintaining consistency between architecture documentation and implementation planning required multiple revisions.

- Estimating implementation effort remained challenging because development was still largely in the planning phase.

# Goals for Sprint 4

During Sprint 4 the team plans to:

- Prepare Docker configuration.

- Finalize deployment planning.

- Organize backend project structure.

- Continue API documentation.

- Complete remaining infrastructure documentation.

- Prepare the repository for foundational implementation.

# Sprint Summary

Sprint 3 successfully strengthened the technical planning required for TalentSync AI. By expanding infrastructure documentation, backend planning, database documentation, deployment strategy, and security planning, the team created a comprehensive blueprint for implementation. The project continues progressing according to the Scrum roadmap while maintaining high-quality documentation and consistent collaboration.

# Sprint 3 Retrospective

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 3

Retrospective Date: June 29, 2026

Facilitator: Samuel Chonay

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal Review

Sprint 3 focused on preparing TalentSync AI for future implementation by strengthening deployment planning, backend workflows, infrastructure documentation, database refinement, repository organization, and security planning.

The team successfully completed the planned objectives while continuing to improve the overall organization and technical quality of the project.

Compared to previous sprints, Sprint 3 placed greater emphasis on connecting project components and preparing for implementation rather than simply creating individual planning documents.

# What Went Well

Several accomplishments contributed to another successful sprint.

- Team communication remained effective throughout the sprint.

- Responsibilities continued to be evenly distributed.

- Deployment documentation became substantially more complete.

- Backend workflow planning improved significantly.

- Security documentation reached a more mature level.

- Repository organization made future development easier.

- Database documentation became more comprehensive.

The team also continued maintaining consistent Scrum ceremonies and backlog refinement throughout the sprint.

# What Could Be Improved

Although Sprint 3 was successful, several opportunities for improvement were identified.

- Earlier collaboration between frontend and backend planning could simplify future implementation.

- Additional peer review would improve consistency across project documentation.

- More realistic time estimates should be used for technical documentation tasks.

- Greater emphasis should be placed on organizing project artifacts as documentation continues growing.

# Challenges Encountered

Several challenges affected Sprint 3.

- Continued learning of Docker deployment, infrastructure planning, and cloud technologies.

- Maintaining consistency between multiple technical documents.

- Coordinating dependencies between backend workflows, deployment planning, and database documentation.

- Balancing Capstone responsibilities alongside other coursework and project deadlines.

# Lessons Learned

Sprint 3 demonstrated that thorough documentation significantly simplifies future implementation planning.

The team also learned that organizing project files early prevents confusion later in the project.

Regular backlog refinement and consistent communication continued improving productivity while reducing duplicated work across team members.

Finally, documenting technical decisions immediately after they are made helps maintain consistency throughout the project.

# Action Items for Sprint 4

### Samuel Chonay

- Finalize deployment documentation.

- Create Docker configuration planning.

- Continue repository organization.

### Neilia Dillon

- Finalize remaining UI wireframes.

- Organize frontend documentation.

- Prepare component layouts.

### Junnorry Fil

- Complete backend workflow documentation.

- Expand API endpoint documentation.

- Finalize OpenAI integration planning.

### Josue Guerra

- Finalize PostgreSQL implementation planning.

- Review backup and recovery procedures.

- Organize database documentation.

### Devin Blake

- Finalize authentication documentation.

- Expand QA testing documentation.

- Review security policies and RBAC implementation.

# Story Points Completed

| Team Member | Story Points | User Stories Completed |
| --- | --- | --- |
| Samuel Chonay | 8 | Deployment planning, administration guide, GitHub organization, infrastructure documentation, Scrum coordination |
| Neilia Dillon | 6 | Dashboard refinement, workflow documentation, UI organization, Figma updates |
| Junnorry Fil | 6 | Backend workflow planning, Flask API documentation, OpenAI integration planning |
| Josue Guerra | 6 | PostgreSQL schema refinement, ER diagram updates, backup planning |
| Devin Blake | 6 | Authentication workflow, RBAC documentation, QA planning, security documentation |

# Team Reflection

Sprint 3 marked an important transition from high-level system design toward implementation readiness. The team's documentation now covers nearly every major component of the TalentSync AI platform, including architecture, deployment, infrastructure, backend workflows, database planning, security, and user interface design.

The project continued progressing according to schedule, with each team member successfully completing their assigned responsibilities. As the project moves into Sprint 4, the team is well positioned to finalize deployment planning, organize implementation resources, and prepare the project for completion while continuing to follow Agile and Scrum best practices.