# Sprint Planning Meeting Minutes

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Date: [06/29/2026]

Time: [7:20 PM – 8:00 PM]

Duration: 40 MIN

Location: Zoom

## Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

# Sprint Goal

Begin foundational implementation of TalentSync AI by creating the project's technical framework while continuing to finalize documentation, security planning, database design, deployment planning, and system integration.

# Sprint Objectives

- Complete the project's deployment and administration documentation.

- Finalize database schema and implementation planning.

- Complete user interface documentation and prepare frontend components.

- Finalize backend API planning and begin project structure.

- Finalize authentication, RBAC, and QA documentation.

- Prepare Docker configuration and environment setup.

- Organize project repository for collaborative development.

# Backlog Review and Priorities

## High Priority

PB-01 Finalize deployment documentation

PB-02 Complete administration guide

PB-03 Complete PostgreSQL schema

PB-04 Complete authentication and RBAC documentation

PB-05 Finalize UI wireframes

PB-06 Create Flask project structure

PB-07 Create Docker configuration

## Medium Priority

PB-08 Document API endpoints

PB-09 Prepare environment configuration documentation

PB-10 Document backup and recovery procedures

PB-11 Continue OpenAI integration planning

PB-12 Create frontend component organization

## Low Priority

PB-13 Basic login page prototype

PB-14 Initial database connection

PB-15 Basic project deployment testing

# Team Responsibilities

## Samuel Chonay – Scrum Master / Infrastructure / Documentation

- Complete deployment guide.

- Finalize administration documentation.

- Create Docker configuration.

- Prepare environment configuration documentation.

- Review GitHub repository organization.

- Coordinate sprint activities and documentation.

## Neilia Dillon – Frontend / UI-UX

- Finalize Figma wireframes.

- Prepare React component structure.

- Organize UI documentation.

- Complete dashboard layouts.

- Finalize user workflow diagrams.

## Junnorry Fil – Backend / AI Integration

- Create Flask project structure.

- Document backend API endpoints.

- Finalize backend workflow documentation.

- Continue OpenAI integration planning.

- Organize backend project folders.

## Josue Guerra – Database Administration

- Finalize PostgreSQL schema.

- Create SQL table definitions.

- Document database configuration.

- Complete backup and recovery procedures.

- Review entity relationships.

## Devin Blake – Security / QA

- Finalize authentication documentation.

- Complete RBAC matrix.

- Create QA testing checklist.

- Finalize password and security policies.

- Prepare user access documentation.

# Expected Sprint Deliverables

### Documentation

- Deployment Guide

- Administration Guide

- Security Documentation

- QA Plan

- API Documentation

### Infrastructure

- Docker Configuration

- Environment Configuration

- GitHub Repository Structure

### Database

- PostgreSQL Schema

- SQL Table Definitions

- Backup & Recovery Plan

### User Interface

- Final Figma Wireframes

- UI Workflow Documentation

### Backend

- Flask Project Structure

- API Endpoint Documentation

# Estimated Sprint Velocity

The team agreed on an estimated velocity of 30 story points for Sprint 4. This reflects the team's increased familiarity with the project and the transition from planning into foundational implementation.

# Risks and Challenges

- Integrating frontend, backend, and database components.

- Learning Docker deployment and environment configuration.

- Maintaining documentation consistency as implementation progresses.

- Coordinating work across multiple technical areas.

# Definition of Done

A task will be considered complete when:

- Documentation has been reviewed by the team.

- Required diagrams are updated.

- Source files are committed to GitHub.

- Deliverables meet sprint requirements.

- Work has been discussed during the daily Scrum.

- Any dependencies are communicated to the rest of the team.

# Action Items Before the Next Sprint Review

Samuel

- Complete deployment documentation and Docker configuration.

Neilia

- Complete UI wireframes and React component planning.

Junnorry

- Complete Flask project structure and backend documentation.

Josue

- Complete database schema and SQL planning.

Devin

- Complete authentication, RBAC, QA, and security documentation.