# Sprint Retrospective Meeting

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Date: 06/29/2026

Time: 12:00 PM – 1:00 PM

Duration: 1 hour

Location: Zoom

## Members Present

- Samuel Chonay

- Devin Blake

- Junnorry Fil

- Josue Guerra

- Neilia Dillon

# Sprint Goal Review

During Sprint 3, the team continued developing the foundation for TalentSync AI by refining the project's architecture, documentation, deployment planning, security planning, database design, UI planning, and overall system organization. The sprint remained focused on the Capstone I objective of creating a well-documented, secure, and scalable IT solution.

# What Went Well

- Team communication remained consistent throughout the sprint.

- Responsibilities were clearly divided among team members.

- Project documentation became more organized.

- System architecture and deployment planning continued to improve.

- Database, security, and UI planning progressed steadily.

- The backlog was reviewed regularly to ensure tasks remained aligned with project goals.

# What Could Be Improved

- Increase collaboration between frontend, backend, database, and security planning.

- Improve estimation of implementation tasks.

- Begin integrating project components earlier to identify issues before development.

- Continue improving familiarity with the project's technologies.

# Challenges Encountered

- Learning new technologies including Docker, AWS, PostgreSQL, and OpenAI integration.

- Balancing Capstone responsibilities with other coursework.

- Limited experience designing enterprise-scale IT systems.

- Some project requirements continued to evolve as documentation became more detailed.

# Lessons Learned

- Good documentation simplifies future implementation.

- Frequent backlog refinement keeps the project focused.

- Breaking large tasks into smaller deliverables improves productivity.

- Clear communication and defined responsibilities improve team coordination.

# Action Items for Sprint 4

### Samuel Chonay

- Continue deployment planning and infrastructure documentation.

- Finalize administration and deployment guides.

- Assist with integration between project components.

### Neilia Dillon

- Continue refining UI wireframes.

- Begin frontend implementation planning.

### Junnorry Fil

- Continue backend workflow planning.

- Continue documenting API endpoints and OpenAI integration.

### Josue Guerra

- Finalize database schema documentation.

- Prepare PostgreSQL implementation.

### Devin Blake

- Continue authentication planning.

- Finalize RBAC documentation.

- Continue QA planning and security documentation.

# Overall Sprint Assessment

Sprint 3 was considered successful because the team continued making steady progress toward the Capstone I objectives. The project now has a stronger architectural foundation, improved documentation, refined backlog items, and a clear plan for transitioning into implementation during the next sprint.

# Story Points Completed

| Team Member | Story Points | User Stories Completed |
| --- | --- | --- |
| Samuel Chonay | 8 | Configure GitHub repository and branching strategy, develop system architecture diagram, create deployment documentation, maintain sprint documentation and project artifacts, coordinate sprint planning and backlog refinement, prepare administration guides, review integration planning, monitor sprint progress. |
| Neilia Dillon | 6 | Design recruiter dashboard wireframes, create candidate profile and resume upload wireframes, document UI navigation and user workflows. |
| Junnorry Fil | 6 | Research OpenAI integration, document backend API workflows, define resume upload and candidate management workflow. |
| Josue Guerra | 6 | Develop ER diagram and database architecture, create database schema documentation, plan backup and recovery procedures. |
| Devin Blake | 6 | Define authentication workflow and RBAC permissions, create security documentation, develop QA testing plan and validation procedures. |

# Team Reflection

The team successfully met the sprint objective by continuing to strengthen the project's planning, documentation, architecture, security, and database design. While implementation is still in its early stages, the project has a well-defined technical foundation that supports future development during the remaining phases of the Capstone project.