# Sprint 5 Review

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 5

Sprint Duration: Week 9 – Week 10

Review Date: July 27, 2026

Facilitator: Samuel Chonay (Scrum Master)

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal

The objective of Sprint 5 was to complete all remaining project documentation, finalize system diagrams, organize the GitHub repository, complete deployment and administration guides, finish database and security documentation, and prepare TalentSync AI for the successful completion of Capstone I.

# Completed Sprint Backlog Items

| Backlog Item | Status |
| --- | --- |
| Final project documentation completed | Completed |
| Deployment guide finalized | Completed |
| Administration guide completed | Completed |
| System architecture documentation finalized | Completed |
| Deployment architecture finalized | Completed |
| Database documentation completed | Completed |
| Security documentation finalized | Completed |
| QA testing documentation completed | Completed |
| API documentation completed | Completed |
| UI workflow documentation completed | Completed |
| GitHub repository organized | Completed |
| Final Scrum documentation completed | Completed |

# Work Completed

Sprint 5 focused on completing all remaining project deliverables and ensuring the project was fully prepared for submission.

Samuel coordinated the final sprint activities, reviewed all project documentation, finalized the deployment and administration guides, organized the GitHub repository, completed infrastructure documentation, and ensured all Scrum artifacts were updated and ready for submission.

Neilia finalized the project's Figma wireframes, completed user workflow documentation, reviewed interface consistency across all screens, and organized frontend assets for future implementation.

Junnorry completed backend workflow documentation, finalized API endpoint documentation, reviewed the Flask project structure, and completed the OpenAI integration planning documentation.

Josue finalized the PostgreSQL schema documentation, reviewed the ER diagram, completed backup and recovery documentation, and organized all database implementation notes.

Devin completed the authentication workflow documentation, finalized the RBAC documentation, completed the QA testing plan, reviewed the project's security documentation, and verified that security requirements remained consistent throughout the project.

# Deliverables Completed

## Documentation

- Final Requirements Documentation

- Deployment Guide

- Administration Guide

- API Documentation

- Security Documentation

- QA Testing Plan

- Final Scrum Documentation

## Architecture

- Final System Architecture Diagram

- Final Deployment Diagram

- Use Case Diagram

- Activity Diagram

- Sequence Diagram

- Class Diagram

- Data Flow Diagram

- Network Diagram

## Database

- Final ER Diagram

- PostgreSQL Schema Documentation

- Backup & Recovery Documentation

## User Interface

- Final Figma Wireframes

- User Workflow Documentation

## Repository

- GitHub Repository Organized

- Updated README

- Final Folder Structure

- Documentation Review

# Sprint Demonstration

The team demonstrated the completed TalentSync AI project by presenting the finalized documentation, architecture diagrams, deployment planning, database documentation, security documentation, user interface designs, API documentation, and organized GitHub repository.

The project successfully demonstrated a complete IT systems solution that satisfies the objectives established at the beginning of Capstone I.

# Stakeholder Feedback

Stakeholders expressed satisfaction with the overall quality and organization of the project documentation.

Positive feedback included:

- Comprehensive technical documentation.

- Well-organized repository structure.

- Professional system architecture.

- Strong security planning.

- Clear deployment strategy.

- Consistent Scrum documentation.

Recommendations for Capstone II included transitioning from documentation into implementation by developing the planned frontend, backend, database integration, and AI functionality.

# What Went Well

- All planned documentation was completed.

- System diagrams accurately reflected the project design.

- Repository organization improved significantly.

- Team collaboration remained strong through the final sprint.

- Scrum ceremonies continued consistently.

- Responsibilities were completed on schedule.

- Final documentation was reviewed for consistency.

# Challenges Encountered

- Reviewing and organizing a large volume of documentation required significant coordination.

- Maintaining consistency across diagrams and technical documents required multiple revisions.

- Final project deadlines required careful time management.

- Preparing all project artifacts for submission required extensive verification.

# Project Outcomes

The completion of Sprint 5 marks the successful conclusion of the Capstone I planning phase.

Major accomplishments include:

- Fully documented system architecture.

- Complete deployment and infrastructure planning.

- Comprehensive security documentation.

- Complete database design.

- User interface documentation.

- Organized GitHub repository.

- Complete Scrum artifacts.

- Foundation prepared for Capstone II implementation.

# Sprint Summary

Sprint 5 successfully achieved all planned objectives and concluded the Capstone I phase of TalentSync AI. The project now contains comprehensive technical documentation, well-defined system architecture, detailed security and deployment planning, complete database documentation, organized project artifacts, and a clear roadmap for future implementation. The team successfully fulfilled all Sprint 5 goals and delivered a professional project package ready for submission.

# Sprint 5 Retrospective

Project: TalentSync AI – Secure AI-Assisted Recruitment Management Platform

Sprint: Sprint 5

Retrospective Date: July 27, 2026

Facilitator: Samuel Chonay

Attendees:

- Samuel Chonay

- Neilia Dillon

- Junnorry Fil

- Josue Guerra

- Devin Blake

# Sprint Goal Review

Sprint 5 focused on completing all remaining Capstone I deliverables, finalizing documentation, reviewing project artifacts, organizing the GitHub repository, and preparing TalentSync AI for final submission.

The team successfully completed every planned objective and concluded the planning phase of the project with a comprehensive set of deliverables.

# What Went Well

The final sprint demonstrated the team's ability to successfully coordinate multiple technical disciplines while maintaining consistent project organization.

Highlights include:

- Final documentation was completed on schedule.

- Team communication remained consistent.

- GitHub repository organization improved considerably.

- Architecture and deployment documentation were finalized.

- Database and security documentation reached completion.

- UI documentation was polished and finalized.

- Scrum documentation remained complete throughout the project.

The team maintained excellent collaboration despite approaching project deadlines.

# What Could Be Improved

Although Sprint 5 concluded successfully, the team identified several opportunities for future improvement.

- Earlier implementation of prototype components would provide additional validation of the documented architecture.

- Conducting additional peer reviews earlier in the semester could reduce final documentation revisions.

- More frequent integration reviews between technical disciplines would simplify future implementation.

- Greater automation of documentation organization could reduce manual formatting work.

# Challenges Encountered

Several challenges were encountered during the final sprint.

- Coordinating final revisions across multiple technical documents.

- Ensuring consistency between architecture diagrams and written documentation.

- Managing time effectively while preparing all deliverables for submission.

- Reviewing every project artifact to verify completeness and accuracy.

Despite these challenges, the team successfully completed all planned work before the conclusion of the sprint.

# Lessons Learned

The Capstone I experience reinforced several important Agile and project management principles.

- Thorough planning greatly simplifies future implementation.

- Continuous Scrum ceremonies improve accountability and communication.

- Well-maintained documentation reduces project risk.

- Breaking large objectives into sprint-sized deliverables improves productivity.

- Frequent backlog refinement helps maintain realistic project priorities.

- Strong collaboration across technical disciplines leads to higher-quality project outcomes.

# Recommendations for Capstone II

Rather than defining action items for another sprint, the team identified priorities for the implementation phase.

### Samuel Chonay

- Lead deployment and infrastructure implementation.

- Configure Docker and cloud deployment.

- Continue Scrum coordination.

### Neilia Dillon

- Develop React frontend based on finalized wireframes.

- Implement responsive user interfaces.

### Junnorry Fil

- Build Flask backend services.

- Integrate OpenAI API functionality.

- Develop REST API endpoints.

### Josue Guerra

- Implement PostgreSQL database.

- Configure database security and backups.

- Develop SQL scripts and migrations.

### Devin Blake

- Implement authentication and RBAC.

- Execute QA testing.

- Perform security validation and penetration testing.

# Story Points Completed

| Team Member | Story Points | User Stories Completed |
| --- | --- | --- |
| Samuel Chonay | 8 | Final documentation, deployment guide, administration guide, repository organization, Scrum coordination, infrastructure documentation |
| Neilia Dillon | 6 | Final UI wireframes, workflow documentation, interface review, frontend organization |
| Junnorry Fil | 6 | Backend workflow documentation, API documentation, OpenAI integration planning, backend organization |
| Josue Guerra | 6 | Final PostgreSQL schema, ER diagram review, backup planning, database documentation |
| Devin Blake | 6 | Authentication documentation, RBAC, QA testing plan, security review |

# Final Team Reflection

Sprint 5 marked the successful completion of the Capstone I planning phase for TalentSync AI. Throughout five sprints, the team progressed from defining the project concept to producing a comprehensive set of technical documents covering architecture, deployment, database design, security, user interface planning, testing, and project management.

Following Agile and Scrum principles throughout the semester allowed the team to manage work effectively, maintain clear communication, and produce high-quality deliverables. The project now provides a strong technical foundation for Capstone II, where the documented designs and plans can be transformed into a fully functional recruitment management platform.